Guardian's Embrace

# Volunteer Management Portal

Project: Technology / IT Infrastructure - Volunteer Management Portal

Prepared by: Ujwal Suresh

Project Status: In Progress

Date: April 2026

# What This Project Is About

This project is about building a secure and simple internal portal for Guardian's Embrace so volunteers, team leads, and admins can work in one organized place.

Right now, work updates, project coordination, and visibility can become scattered across different tools and conversations. This portal creates a clearer structure so that:

volunteers can submit weekly updates in one place

project work can be organized and tracked

admins and team leads can see progress across the organization

blockers, hours, and next steps can be reviewed consistently

leadership can eventually receive clearer summaries and reporting

# Where Things Stand Right Now

The project already has a strong working foundation in place:

Google sign-in and role-based access are working

volunteers can submit weekly updates

admins can review submissions, manage users, and send reminders

projects and work items are now available inside the portal

accessibility, autosave, monitoring, and test coverage have been improved

AWS deployment scripts and cloud deployment planning are already in progress

The next stage is to finish the remaining collaboration work, complete the AWS rollout path, and keep improving how the portal supports project coordination.

# The 5-Step Journey

The portal moves through 5 steps. Each step builds on the previous one and creates a clear result before the next stage moves forward.

| Step | Focus | Output |
| --- | --- | --- |
| 1 | Build the foundation | Working login, database, and weekly submission flow |
| 2 | Add core volunteer and admin features | Full-featured portal for day-to-day use |
| 3 | Improve user experience, quality, and accessibility | Polished, tested, and easier-to-use application |
| 4 | Expand collaboration and project workflows | Project boards, work items, access requests, and team coordination |
| 5 | Deploy to AWS and prepare production | Live cloud-hosted portal with stronger infrastructure |

[Insert Diagram 1 here: Project Journey Flow - export from `docs/diagrams/01_project_journey_flow.xml`]

This diagram should be placed here because it shows the full journey from vision to live delivery across all 5 steps.

# Step-by-Step Plan

## Step 1 - Build the Foundation

The first step was to create the core system the rest of the portal depends on.

This included:

Google OAuth sign-in

JWT-based session handling

MongoDB data models

volunteer, team lead, and admin roles

first-login name setup

weekly submission form with hours, blockers, and next steps

Output: A working portal where volunteers can log in and submit weekly updates.

## Step 2 - Add Core Volunteer and Admin Features

Once the foundation was stable, the portal expanded into a daily-use tool.

This included:

admin dashboard and review tools

user management

reminder emails

file uploads

attendance and hours tracking

comments and feedback on submissions

quick check-in mode for faster weekly updates

Output: A functional portal that supports regular volunteer and admin workflows.

## Step 3 - Improve User Experience, Quality, and Accessibility

The third step focused on making the portal more trustworthy, recoverable, and easier to use.

This included:

a simpler volunteer dashboard

a clearer admin dashboard

autosave and draft recovery

stronger admin review queue filters and status views

accessibility improvements across forms, tables, navigation, and focus states

frontend and backend test coverage

monitoring and error capture

Output: A more polished and dependable portal experience.

## Step 4 - Expand Collaboration and Project Workflows

This step moves the portal beyond reporting and into real team coordination.

This includes:

project boards

work items with status, priority, assignees, and due dates

project access requests

lead requests and deletion requests

delegated admin access for selected admin functions

Planned next-wave collaboration improvements include:

suggestions and improvement intake

project-interest and portal-contributor notifications

handoff notes, checklists, and ownership history

shadow lead support and lightweight leadership rotation

workflow refinements inspired by useful patterns from Monday, ClickUp, Jira, Pipedrive, Miro, Asana, Trello, Linear, and Plane

Output: A portal where volunteers can collaborate on projects, not only report completed work.

## Step 5 - Deploy to AWS and Prepare Production

The final major step is moving the portal into a stable cloud-hosted production environment.

This includes:

React frontend hosted through S3 and CloudFront

FastAPI backend hosted through Lambda and API Gateway

file storage migration to S3

production-safe configuration handling

CI/CD deployment automation

production hardening such as custom domains, WAF, secrets handling, and monitoring

Output: A production-ready volunteer portal hosted in AWS.

[Insert Diagram 2 here: System Architecture - export from `docs/diagrams/02_system_architecture.xml`]

This diagram should be placed here because it shows how the portal is structured across users, frontend, backend, data, and AWS services.

# Planned Improvements and Iterations

This project is not just being built once and left alone. It is expected to improve over time through feedback, testing, and practical use.

Key future improvements currently identified are:

suggestion and feedback workflows inside the portal

notification flows for project interest and contributor coordination

structured handoff support for project leadership changes

lightweight leadership rotation support for volunteer environments

workflow refinement using the best common ideas from modern project-management tools

stronger CI quality checks for accessibility, performance, and reliability

Likely workflow ideas to evaluate include:

Kanban-style work boards

clearer ownership and reassignment

comments and updates on work items

due dates and reminders

saved views and filters

templates for repeated project setup

visible project health snapshots

# How This Connects to Maxwell's Direction

Maxwell's direction is to make the full journey from vision to execution visible at every level - from the individual volunteer to the project team to leadership.

This portal supports that direction in a practical way:

| Maxwell's Ask | How This Project Delivers It |
| --- | --- |
| A roadmap for every person, group, and project | The 5-step journey shows how the portal grows from foundation to full organizational support |
| Visibility into what everyone is working on | Weekly submissions and project work items create one structured place for activity |
| Progress visible at each milestone | Dashboards, review queues, hours data, and project workflows make progress easier to see |
| Improvement along the way | The portal is being refined through feedback, testing, and ongoing iteration |
| Executive-level summary and dashboard | The portal creates the data structure needed for future leadership reporting and summaries |

# Current Status and Next Steps

| Area | Status |
| --- | --- |
| Foundation (Auth, Submissions, Database) | Complete |
| Core Features (Admin, Files, Email) | Complete |
| UX, Quality, Accessibility, and Monitoring | Largely complete |
| Collaboration (Projects and Work Items) | In Progress |
| AWS Deployment | In Progress |
| CI/CD Pipeline | In Progress |
| Custom Domain | Pending |

Next Steps

complete the remaining project and work-item collaboration features

finish file storage migration from local and Drive-based handling to S3

validate the AWS test deployment end-to-end

set up the GitHub Actions CI/CD deployment flow

complete production hardening and go-live preparation

begin the next collaboration package: suggestions, notifications, and lightweight handoff workflows

[Insert Diagram 3 here: Continuous Improvement / DMAIC - export from `docs/diagrams/03_improvement_cycle.xml`]

This diagram should be placed here because it shows how the portal will keep improving through feedback, analysis, implementation, and quality control.

# Expected Outcome

By the end of this project, Guardian's Embrace will have:

a secure and organized volunteer management portal

one place for volunteers to submit updates, hours, blockers, and next steps

stronger project coordination through project boards and work items

better visibility for admins, team leads, and leadership

a clearer operational path from daily volunteer work to leadership reporting

a technical foundation that can support future dashboards, summaries, and collaboration improvements